25/3/2019
EXP. NO. 10:- Case study on RMMM Plan: Risk Mitigation, Monitoring & Management.

Risks	Probability	Impact	RMMM
End-users Resist System	60%	2
Won’t meet Expectations	30%	4
Size Estimate may be Incorrect	50%	3
Large Number of Users than Expected	60%	2
Staff In-experienced to Maintain the System	80%	1

Impact Values:-
1 - - Catastrophic
2 - - Critical
3 - - Marginal
4 - - Negligible

Risk Information Sheet
Risk ID: ARS01-4	Date: 23/3/19	Prob.:- 60%	Impact: Critical
Description:- / The System is only made to handle over 10K Simultaneous connections. Traffic over this value will lead to crashing of servers and in-availability of services.
Refinement/Context:- / Sub-Condition 1: Certain scenarios when high amount of users access the system. / Sub-Condition 2: Third party Servers are not meant to handle the traffic generated. / Sub-Condition 3: Certain scenarios where Databases storing User Information may overflow and no longer store new credentials.
Migitation/Monitoring:- / 1. Contact the Third party providers for a larger bandwidth with minimum Downtime / 2. Manage a more Flexible Database and File structure.
Management/Contingency Plan/Trigger:- / RE Computed Cost of 15,000$ for larger DB Storage and Bandwidth for ARS which is not included in project contingency cost.
Current Status:- / 24/3/19: Migitation Initiated.
Originator: Hardik D.		Assigned: D. Jopat

Risk Information Sheet
Risk ID: ARS01-4	Date: 23/3/19	Prob.:- 60%	Impact: Critical
Description:- / The System is only made to handle over 10K Simultaneous connections. Traffic over this value will lead to crashing of servers and in-availability of services.
Refinement/Context:- / Sub-Condition 1: Certain scenarios when high amount of users access the system. / Sub-Condition 2: Third party Servers are not meant to handle the traffic generated. / Sub-Condition 3: Certain scenarios where Databases storing User Information may overflow and no longer store new credentials.
Migitation/Monitoring:- / 1. Contact the Third party providers for a larger bandwidth with minimum Downtime / 2. Manage a more Flexible Database and File structure.
Management/Contingency Plan/Trigger:- / RE Computed Cost of 15,000$ for larger DB Storage and Bandwidth for ARS which is not included in project contingency cost.
Current Status:- / 24/3/19: Migitation Initiated.
Originator: Hardik D.		Assigned: D. Jopat

Risk Information Sheet
Risk ID: ARS01-4	Date: 23/3/19	Prob.:- 60%	Impact: Critical
Description:- / The System is only made to handle over 10K Simultaneous connections. Traffic over this value will lead to crashing of servers and in-availability of services.
Refinement/Context:- / Sub-Condition 1: Certain scenarios when high amount of users access the system. / Sub-Condition 2: Third party Servers are not meant to handle the traffic generated. / Sub-Condition 3: Certain scenarios where Databases storing User Information may overflow and no longer store new credentials.
Migitation/Monitoring:- / 1. Contact the Third party providers for a larger bandwidth with minimum Downtime / 2. Manage a more Flexible Database and File structure.
Management/Contingency Plan/Trigger:- / RE Computed Cost of 15,000$ for larger DB Storage and Bandwidth for ARS which is not included in project contingency cost.
Current Status:- / 24/3/19: Migitation Initiated.
Originator: Hardik D.		Assigned: D. Jopat